Proposal to

WorldWideTech

For

Design and Development

of the

Contact Management System

of the

Office Information Management Program

Developed by:
Global Mega Software, Inc.

321 Main Street, Suite 280

Pleasantville, NY 12323

Developed for:
WorldWideTech
San Diego, Az

Table of Contents

1	Company Description	1

1.1	Security	1

1.2	Revenues	1

1.3	Global Mega Software’s history at WorldWideTech	2

2	Technical response	2

2.1	Methodology	3

2.2	Approach	3

Phase 1: Business Analysis and System Design	3

Phase 2: Software Development	4

Phase 3: Software Testing and Deployment	5

Phase 4: Conversion of Existing Data	6

Phase 5: User Training and Support	7

2.3	Technical Architecture	9

2.4	Project Plan	11

2.5	Pricing	12

Phase 1: Business Analysis and System Design	12

Phase 2: Software Development	12

Phase 3: Software Testing and Deployment	13

Phase 4: Conversion of Data to the New Format	13

Phase 5: User Training and Support	13

Total Project	14

2.6	Resumes	14

3	Billing	29

4	References	29

# Company Description

1.1 Company background

Global Mega Software started off as small basement operation some ten years ago. It was the brainchild of six university students from various backgrounds coming together to fill a niche.

To date, Global Mega Software’s services include developing, licensing and supporting a series of client/server, enterprise software. As well, Global Mega Software offers a continuum of information technology solutions ranging from application software to large-scale outsourcing contracts.

Through much dedication and commitment to excellence, Global Mega Software is now the industry leader in Application Design and Development.

Our impeccable track record of exceeding our clients’ needs and goals on time and well within budget explains why we are the industry leaders.

Our strong performance, technical and creative abilities, industry and functional experience, and knowledgeable staff bring predictability and an important value-added dimension to system integration projects.

The key to our success has been our team approach. We work so closely with our clients that by the end of the project, it is difficult for our clients to distinguish our employees from their own.

Our client’s goals are our goals.

## 1.2 Security

Due to the copyright issues involved in software design we require a confidentiality agreement to be signed between WorldWideTech and Global Mega Software.  The confidentiality agreement will limit the use of the software produced by Global Mega Software to 100 users unless otherwise stated.

Global Mega Software will require a secure location on site to store development documentation as well as access to document shredding facilities.

Global Mega Software also recognizes the sensitivity of WorldWideTech's documentation.  Due to our team approach to project development any client documentation used off site will be maintained in a secure area.  This area will only be accessible to the project staff and management.  Any documentation removed from site will be either returned to the site as soon as it is no longer required or destroyed by shredding, if previously agreed by a WorldWideTech representative.

## 1.3 Revenues

Revenues (Fiscal 1999)			:	$ 5,490,000

Projected Revenues (Fiscal 2000)	:	$ 6,100,000

(Including this contract)

This contract will constitute 8 % of Global Mega Software's revenues for the fiscal year 2000.

## Global Mega Software’s history at WorldWideTech

Project: Employee Time & Attendance Tracking System

Contact:	Ray Boorsma, I/S Manager

Overhauling the existing paper based time & attendance tracking system to a fully automated desktop application that ties into an existing payroll legacy system. Employees swipe-in with system via electronic set-points located throughout the facility.

Project: Scheduling & Planning

Contact:	Rachel Minor, General Manager, Procurement

Global Mega Software teamed with WorldWideTech to implement a scalable, flexible information system that enables WorldWideTech computer systems future growth and enhances its ability to compete -- while also developing a platform that demonstrates WorldWideTech advanced and scalable gaming products. This scheduling & planning system enables WorldWideTech to develop a business model to define its data in a consistent manner, resulting in greater access to the information WorldWideTech needs to effectively run its business.

Project: Business Expense Tracking

Contact:	Seymore Skinner, Manager, Finance

Paper based methods have been eliminated by implementing this expense tracking system for employees to enter their expenses from the network. Global designed and developed this management tool as an application to facilitate the real-time tracking of expenses incurred versus budget approval.

# Technical response

For several years, WorldWideTech has been a leader in providing computing, Internet and Intranet solutions, and services.   Part of the company’s success is its ability to provide its sales personnel with the best support tools.  In keeping with this tradition, WorldWideTech is developing the Office Information Management (OIM) Program.

The new OIM Program will:

- Provide users with easy to use tools that will meet most of their day-to-day information requirements.

- Run on both desktop and laptop computers

- Support both field and office personnel and provide field personnel with real time access to corporate data.

This support will be provided by developing the OIM Program not as a single program, but rather as a series of modules.  Each of these modules will provide state of the art support in a particular business function.

This document defines how Global Mega Software can assist WorldWideTech with the design and development of the Contact Management System(CMS) for the Office Information Management Program.

## 2.1 Methodology

Global Mega Software follows the GUIDS methodology for object-oriented, component-based designs.  Based on this methodology, Global Mega Software proposes a multi- phase approach to developing the Contact Management System.  The 5 phases of the project are:

- Business Analysis and Software Design

- Software Development

- Software Testing

- Conversion of Existing Data

- User Training and Support

These phases provide a logical framework to ensure that the software is developed efficiently and effectively and meets user requirements.

## 2.2 Approach

Each of the phases will be cooperative effort between personnel from WorldWideTech and Global Mega Software.  Each phase is described in detail below:

### Phase 1: Business Analysis and System Design

Description – The development staff will utilize Unified Modeling Language (UML) to model the system and GUIDS methodology to document the design of the software system.   The UML modeling will be used in the form of Use Cases, Object Models, Implementation Class Diagrams, Component Diagrams and Deployment Diagrams.  By using the UML approach, the team will develop scenarios to describe the system, based on the desired user interaction with the proposed application. The GUIDS documentation will then provide a clear project plan before starting software development.

Results - A detailed GUIDS document will be produced which includes goals and objectives of the project, a user-interface design, a logical implementation class diagram, an efficient data design, and lastly a projected work plan.

Quality Assurance - The development team will periodic review of GUIDS document to enhance the understanding of the designing and modeling of software systems.

Resources - Global Mega Software will commit a 6-member planning and development team exclusively to the project as well as additional resources if and when required.  Information for this project will be gathered from additional informational interviews with Robert Smith of WorldWideTech and any other technical resources that WorldWideTech has available.  Information will also be gathered by observing the present systems in place.

Time Frame - Estimated 4-weeks and 160 man-hours will be needed to complete this phase of the project.

### Phase 2: Software Development

###### Description:

The goal of this phase will be for Global Mega Software to create the software and data structures that implement the Contact Management System. Global Mega Software uses an iterative approach to software development. This allows delivery of software early in the development process so WorldWideTech can provide feedback.

###### Result:

The result of this phase will be a completed and unit-tested application, implementing the detailed design.

###### Quality Assurance:

The following are the primary quality assurance techniques used during this phase:

- Coding standards and naming conventions.  During the development, all programmers will follow formal coding standards and naming conventions.  This ensures consistent coding styles which makes the programs easy to read by the entire project team.

- Code reviews.  Throughout the development, there will be formal joint code reviews.  This is a technique that has a number of major benefits.  It provides early detection of design and coding flaws, encourages code reuse, ensures compliance to standards, provides valuable and early feedback to programmers, as well as gives all programmers a broad understanding of the entire system.

- Unit test checklists.  Once a module has been reviewed and completed, the programmer must complete a formal unit test cycle and complete a checklist.  This ensures that the basic functionality has been tested and works prior to it being released for further integration testing, thus ensuring high quality code at the completion of this phase.

###### Resources:

Based on Global Mega Software's current understanding of the project requirements, it is estimated that the following will be required for this phase:

- Global Mega Software Principal Consultant.  The Global Mega Software Principal Consultant will coordinate the efforts of Global Mega Software personnel in developing the application software.  This is expected to be a one-quarter time effort during the phase time frame.

- Global Mega Software Developer.  Global Mega Software will provide one full-time developer to implement the application software.

###### Time frame:

Precise time estimates for this phase are not possible until the software that will be developed has been designed in Phase 1.  Based on information obtained during Global Mega Software's initial meeting with WorldWideTech, however, we estimate for budgetary purposes that this phase will last approximately 8 weeks.

### Phase 3: Software Testing and Deployment

###### Description:

Although Global Mega Software will carefully test all software before it is delivered to WorldWideTech, no software is fully tested until it has been installed in WorldWideTech's environment with the participation of WorldWideTech's users. During this phase, Global Mega Software personnel will help WorldWideTech correctly install and test the software developed in Phase 2 above.

Global Mega Software's staff will:

- Assist the WorldWideTech staff in creating the development and test environment at WorldWideTech to support the Contact Management System architecture.

- Assist WorldWideTech staff in defining and loading the database with reference data that govern the behavior of the application and the user interface.  The reference data will include enough contact information to validate the module.

- Install the software on WorldWideTech machines.

- Assist WorldWideTech staff in testing the user interface, business logic, reports, and interfaces, to ensure that they conform to the specifications outlined during the design phase.  Generally, these tests will consist of exercising the application using the scenarios developed during Phase 1.

- Correct any errors discovered during the testing.

###### Result:

The result of this phase will be the installation of a fully tested application.

###### Quality Assurance:

The following are the primary quality assurance techniques used during this phase:

- Formal test plans.  Each test cycle will follow a predefined test plan.  This will  ensure that nothing is overlooked during the testing phase.

- Incident tracking.  All incidents encountered during testing will be recorded and tracked.  These may be flaws, as well as new requests for changes and enhancements.   Each incident will be prioritized and classified, based on input from WorldWideTech.  This ensures that the programming resources are used appropriately and that WorldWideTech management has the information necessary to decide whether to incorporate new requests at this time or defer them.

- System testing.  As part of this phase, a formal system test will be performed.  The purpose of this test is to ensure that the all modules work together as expected, meets the design specifications, and ensures that the system addresses the business scenarios as planned.  Technical testing such as configuration testing, stress and performance testing may be addressed during this phase as well.

- User testing.  Once the system test is completed, a formal user acceptance test will begin.  The purpose of this test is to have the actual end-users test the system in their business environment.  This provides one more opportunity for the users to verify the system, prior to it being deployed.

###### Resources:

Based on Global Mega Software's current understanding of the project requirements, it is estimated that the following will be required for this phase:

- Global Mega Software Principal Consultant. The Global Mega Software Principal Consultant will coordinate the efforts of both Global Mega Software and WorldWideTech personnel in deploying and testing the application software.  This is expected to be a one-quarter time effort during the phase time frame.

- Global Mega Software Developer.  Global Mega Software will provide one developer for this phase.  The developer will be knowledgeable in the Contact Management System architecture and source code. This developer will provide testing support during this process.

###### Time frame:

This phase is expected to last approximately 5 weeks.

### Phase 4: Conversion of Existing Data

###### Description:

To the extent that WorldWideTech wishes to migrate historical information from the older contact database(s) to the new database, it will be necessary to develop and execute routines to move the data.  This will require:

- Analyzing the current file structure(s) and mapping existing data to the new structure.

- Developing import routines, masks, and filters to extract the data from existing files and import it into the new relational database.

- Testing and executing the migration routines, thus loading the data into the production database.

- Manually correcting data anomalies that may arise because the new system's referential integrity rules were not enforced by the previous system.

###### Result:

The result of this phase will be the converted data.

###### Quality Assurance:

The following are the primary quality assurance techniques used during this phase:

- Documented data mapping.  For each new structure being populated with existing data, a detailed mapping will be documented including any transformations required between the old and new data structures.

- Error detection and correction procedures.  For each data conversion process, an error detection strategy will be implemented with documented procedures for correcting the errors.

- Control information.  Statistics regarding the data being converted will be collected.  This might include the number of records, total of amount fields, number of entities, etc.  This same information will be generated from the new data and compared to ensure that all data was successfully converted.

- Verification reports.  Reports of the new data will be generated so that the information can be verified as needed.

###### Resources:

Based on Global Mega Software's current understanding of the project requirements, it is estimated that the following will be required for this phase:

- Global Mega Software Developer.  Global Mega Software will provide one developer for this phase.  The developer will be knowledgeable in the Contact Management System architecture and implementation.

###### Time frame:

This phase is expected to last approximately 4 weeks.

### Phase 5: User Training and Support

###### Description:

To facilitate a smooth transition to the new system, Global Mega Software will offer informal training and/or personal mentoring for the users of the new Contact Management System.  This training will consist of explanations of the user interface features, reporting facilities, interfaces, and other features of the software. As time permits, the Global Mega Software developer will also be available for telephone or on-site consultation with the WorldWideTech users.

If desired, Global Mega Software can also provide formal training for WorldWideTech' staff and/or maintenance programmers in the techniques used to design and develop the Contact Management System.  However, this formal training is outside the scope of this proposal.

###### Result:

The result of this phase will be users who are more familiar, and thus more satisfied, with the new system.

###### Quality Assurance:

The following are the primary quality assurance techniques used during this phase:

- Training evaluations.  Once a participant has completed training, they will be asked to complete an evaluation regarding the effectiveness of the training.  The training may then be adjusted based on this direct feedback.

- Skills checklists.  Prior to the completion of the training phase, each participant will be asked to complete a checklist indicating their perceived efficiency of each task they are responsible to perform in the new system.  Based on this feedback, additional training may be warranted.  This will ensure that all users have the level of proficiency necessary to perform their jobs.

###### Resources:

- Global Mega Software Principal Consultant. The Global Mega Software Principal Consultant will coordinate the efforts of both Global Mega Software and WorldWideTech personnel in bringing the new system into production use.  This is expected to be a one-quarter time effort during the phase time frame.

- Global Mega Software Developer.  Global Mega Software will provide one developer for this phase.  The developer will be knowledgeable in the Contact Management System architecture and source code.

###### Time frame:

This phase is expected to last approximately 4 weeks.

## 2.3 Technical Architecture

The proposed logical architecture is a component distributed 3-tier design.  We believe this will best fulfill the project requirements and allow a high degree of compatibility with the present operating environments.

###### Proposed 3-Tier Design

A 3-tier design refers to a user interface tier, a business tier and a database tier.  This design has been widely used and has been shown to achieve both database scalability and application reliability.  Scalability and reliability are accomplished using Microsoft Transaction Server (MTS) to manage the database connectivity through Data Services objects (see the distributed 3-tier architecture diagram).  Other advantages include; easier application upgrades and maintenance, improved reusability of code and encapsulation of code.  The encapsulation will reduce potential interactions with other application due to the reduced scope of the code.

User Interface Services	    Business Services		Data Services

Distributed 3-Tier Logical Architecture

###### Proposed Distribution

To maintain application speed it is proposed that both the user interface services and business services are run on the client computers.  This will reduce the amount of information transferred over the network.  The data services would be run on the network server with the database.  It is also proposed that the ASP pages and associated business services be run on a separate web server.  This is to help protect the main network server from potential data loss from internet based activity.  If the hardware for a separate web server is not feasible, this feature can be implemented on the main company server.  The web server will use Internet Information Server (IIS) to manage the ASP's and the web connection.

Deployment Diagram

###### Operation and Development Environments

As specified in the RFP, the proposed system will be developed and compiled in Visual Basic 6.  The environment is perfectly suited to object oriented programming.  The proposed system and architecture is compatible with the existing hardware.

## 2.3 Project Plan

Because the Contact Management System design is not complete, only a high-level estimate can be made on the project’s schedule.  Based on the current information we project the following schedule.

In developing this schedule the following restrictions and assumptions apply:

- Appropriate personnel from WorldWideTech will be available to discuss project details with the Global Mega Software consultants.

- Where the effort performed under this proposal requires access to any proprietary or confidential information, the use of this information will be governed by the Consulting Agreement between Global Mega Software, Inc. and WorldWideTech.

- Some or all of the design, development, and/or documentation work may be done off site.

- For programming and software development work done on-site at WorldWideTech, WorldWideTech will furnish an appropriate working space, including the use of computer systems and access to any data required.

## 2.5 Pricing

The estimates for these phases are based on Global Mega Software's current understanding of WorldWideTech's requirements. Since the proposed system has not yet been designed, these figures should be considered preliminary and useful for budgeting only.

### Phase 1: Business Analysis and System Design

Based on Global Mega Software’s current understanding of the project requirements, it is estimated that this phase will require 4 weeks. The cost estimate based on the 4 week projections is:

| Title | Qty | Total Hours | Rate | Total |
| --- | --- | --- | --- | --- |
| Developer | 6 | 160 | $140 | $22,400 |
| Estimated Total |  |  |  | $22,400 |

Note: The estimates for these phases are based on Global Mega Software's current understanding of the requirements.

### Phase 2: Software Development

Based on Global Mega Software’s current understanding of the project requirements, it is estimated that this phase will require 8 weeks. The cost estimate based on the 8 week projection is:

| Title | Qty | Total Hours | Rate | Total |
| --- | --- | --- | --- | --- |
| Consultant | 1 | 80 | $200 | $16,000 |
| Developer | 8 | 390 | $120 | $374,400 |
| Estimated Total |  |  |  | $390,400 |

Note: The estimates for these phases are based on Global Mega Software's current understanding of the requirements.

This estimate is provided for evaluation purposes only, as it is expected that additional features may be identified by WorldWideTech during the design. Upon the completion of the design, Global Mega Software will provide a complete and detailed estimate for the development of the system, based on the system scope and architecture decisions finalized during the design.

### Phase 3: Software Testing and Deployment

Based on Global Mega Software’s current understanding of the project requirements, it is estimated that this phase will require 4 weeks. The cost estimate based on the 4 week projection is:

| Title | Qty | Total Hours | Rate | Total |
| --- | --- | --- | --- | --- |
| Consultant | 1 | 40 | $200 | $8,000 |
| Developer | 11 | 160 | $140 | $22,400 |
| Estimated Total |  |  |  | $30,400 |

Note: The estimates for these phases are based on Global Mega Software's current understanding of the requirements.

Any requests for additional functionality that arise during this testing phase might substantially lengthen the time needed for this phase.  Global Mega Software will inform WorldWideTech of the implications of each such request and will not implement any such request without the explicit approval of WorldWideTech's project manager.

### Phase 4: Conversion of Data to the New Format

Based on Global Mega Software’s current understanding of the project requirements, it is estimated that this phase will require 4 week. The cost estimate based on the 4 week projection is:

| Title | Qty | Total Hours | Rate | Total |
| --- | --- | --- | --- | --- |
| Developers | 3 | 160 | 130 | $20,800 |
| Estimated Total |  |  |  | $20,800 |

Note: The estimates for these phases are based on Global Mega Software's current understanding of the requirements.

### Phase 5: User Training and Support

Based on Global Mega Software’s current understanding of the project requirements, it is estimated that this phase will require 4 weeks. The cost estimate based on the 4 week projection is:

| Title | Qty | Total Hours | Rate | Total |
| --- | --- | --- | --- | --- |
| Training Developers | 1 | 40 | 200 | $8,000 |
| Trainers | 3 | 160 | 100 | $16,000 |
| Estimated Total |  |  |  | $24,000 |

### Total Project

| Title | Qty | Total Hours | Rate | Total |
| --- | --- | --- | --- | --- |
| Estimated Total |  | 1,030 |  | $488,000 |

Note: The estimates for the total project are based on Global Mega Software's current understanding of WorldWideTech's requirements. Since the proposed system has not yet been designed, these figures should be considered preliminary and useful for budgeting only.

The services for all phases will be provided on a time and materials basis. As such, WorldWideTech will be billed only for the actual time spent on this project. This includes every hour of work performed for the client including meetings, discussions, consultations, design services, development services, mentoring, testing, error correction, maintenance, and enhancements.

The estimates for these phases are based on Global Mega Software's current understanding of the project requirements. Should the time estimated be insufficient to accomplish the phases, Global Mega Software will extend the service and continue working after receiving authorization from WorldWideTech.  The additional service will be provided at the hourly rate current at the time of service extension.

## 2.6 Resumes

The following are the resumes of the principle personnel proposed to service this project.

3.0 Billing

All invoices are considered net 30 days.  For each 30 days overdue 1% of the overdue amount will be added to bill.

# 4.0 References

Global Mega Software is proud to provide the following people as references to the quality work we perform.   Feel free to contact them and discuss our services.

Bob Thomas

HP Marketing

(123)456-7890

Robert Amos

RS Controls

(999)333-3333

Jan Steves

WorldWideTech

(123)445-4444